## Slide 1
Agile Community AgilePM (DSDM) vs Scrum
July 2021

## Slide 2: What is DSDM?
Dynamic System Development Method
Covered under
  AgilePM Foundation (2 Days)
  AgilePM Practitioner (Requires Foundation + 3 Days) – Needs renewing after 5 years.

## Slide 3: Manifesto for Agile Software Development
  Individuals and interactions over process and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan.
  While there is value in the items on the right, we value the items on the left more.
  DSDM = SCRUM Manifesto

## Slide 4: DSDM VS SCRUM Principals
Eight principals in DSDM
  Focus on the Business Need
  Deliver on Time
  Collaborate
  Never Compromise Quality
  Build Incrementally from Firm Foundations
  Develop Iteratively
  Communicate Continuously and Clearly
  Demonstrate Control
Six principals in SCRUM
  Empirical Process Control
  Self-organisation
  Collaboration
  Value Based Prioritisation
  Time-boxing
  Iterative Development

## Slide 5: Deliver on Time - Project Variables
Four key project variables:- Time, Quality, Cost and Features
Features
Features
Quality
Quality
Time
Cost
Time
Cost
Fixed
Variable
Standard Model
DSDM Model

## Slide 6: Never Compromise on Quality
How do you control what features need delivering?
  MoSCoW –MUST have, SHOULD have, COULD have, WONT
  If there are unknowns, make sure that a reasonable margin is added to your time to cover the MUSTS as a minimum!
Estimation and ticket writing tools are apart of DSDM by default.
SCRUM comes in after project variable considerations, however, it does set a standard for the quality of the features and provides a focus on how features will be delivered.

## Slide 7: DSDM - Roles
Role Categories
  Orange – Business Interests
  Green – Solution/technical interests
  Blue – Management Interests
  Grey – Process Interests
  Mixed – Mixed Interests
A single individual can have multiple roles and in some cases is recommended except for the Business Visionary.
A project does not need to include every position, in fact that would go against SCRUM (Team < 10)

## Slide 8: DSDM - Roles (Scrum Conflicts)
Single focus is not a requirement
Teams are not truly self organising, everyone has a main role.
Some roles do not fit into the Scrum Roles
  PM does not exists
  Where do Business interest roles go since there should only be one Product Owner.
  Two types of management interest roles… two Scrum masters on every team.
  DSDM coach = Scrum Master, not a main team role.

## Slide 9: Course Material + Recommendations
  If you can find a copy of the DSDM Consortium Handbook, grab it. It is provided on the course for free.
  Interested in team processes – SCRUM
  Interested in Roles and the bigger project picture – AgilePM Foundation

## Slide 10
Let’s talk!
Scott.alexander@civica.co.uk